|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Weeks** | | | | | | | | | | | | | |
|  |  | | | | | | | | | | | | | |
| **Tasks** | **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** | **10** | **11** | **12** | **13** | **14** |
| Project Proposal & Research |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UI/UX Design  (Wireframes, Prototyping) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Authentication  (Email, Google Sign-In) [Essential] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Multi-Currency & API Integration [Desirable] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cloud Synchronization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend Setup  (Room Database, Firebase) [Essential] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Core Features (Add, Edit, Delete Transactions) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Budget Management Feature [Essential] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Visualization  (Charts, Graphs) [Essential] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Notifications & Reminders [Essential] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Security & Encryption  [Essential] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Export (CSV, PDF) [Desirable] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OCR Receipt Scanning  [Optional] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fingerprint Authentication  [Optional] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dark Mode  [Optional] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Testing & Feedback Collection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Documentation & Report Writing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Refinements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Viva Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Presentation Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Submission & Viva |  |  |  |  |  |  |  |  |  |  |  |  |  |  |